TEENURE

Earn Yours Early.

Comprehensive MVP Game Plan

Product · Business · Technical · Go-To-Market

CONFIDENTIAL — FOR INTERNAL USE AND TECHNICAL BUILD ONLY

# 1. What Is Teenure

Teenure is a three-sided verified achievement platform for high school students. Teens build documented, third-party-confirmed performance profiles through real brand campaigns. Those profiles are used by colleges to recruit, by employers to hire, and by brands to run authentic peer-influence campaigns. The platform generates two compounding revenue streams: campaign fees from brands and recruitment subscription fees from colleges and employers.

The core insight: every other teen platform captures attention. Teenure captures verified performance. A four-year Teenure profile is an asset a student cannot replicate anywhere else and cannot afford to abandon.

# 2. The Three Users

## 2.1 The Rep (Teen, Ages 14–18)

The primary user. Joins to earn money and build a verified achievement record. Participates in brand campaigns, completes deliverables, earns ratings, and accumulates a profile that grows in value over time.

Core motivations:

- Earn real income with no fixed schedule

- Build a college application differentiator that is verified not self-reported

- Gain documented real-world experience before entering the workforce

Profile fields accumulated over time:

- Campaigns completed and confirmed by brand

- Categories of influence: athletics, gaming, fashion, music, academics

- Earnings history

- Engagement performance per campaign

- Skills demonstrated: client communication, content creation, team coordination

- Ratings from brands

- School, grade, graduation year

⚠ Under-18 data handling: all behavioral data is self-reported and consensual. No passive tracking. No behavioral inference. Parental consent required at signup for under-16. Privacy lawyer review required before public launch.

## 2.2 The Brand

Pays to access the rep network for authentic teen peer-influence campaigns. Also pays for access to aggregated, anonymized trend intelligence derived from campaign performance data.

Core motivations:

- Reach teens authentically through trusted peer voices not paid influencers

- Access trend intelligence before it surfaces on mainstream platforms

- Verified campaign completion with documented engagement metrics

Two product tiers for brands:

- Campaign Access — pay per campaign to activate a curated set of reps

- Intelligence Subscription — quarterly trend reports by category, region, school type

## 2.3 The Recruiter (College / Employer)

Pays subscription access to search and contact verified teen profiles. Replaces self-reported essays and test scores with documented real-world performance data.

Core motivations:

- Find students with verified initiative and real-world experience

- Recruit before students are on every other platform

- See documented performance not self-reported claims

# 3. Core Platform Mechanics

## 3.1 The Teenure Profile

The profile is the product. Everything else exists to make it more valuable. It is a living, third-party-verified record of real-world performance that compounds over time and cannot be rebuilt elsewhere.

Profile sections:

- Identity: name, school, graduation year, city, bio

- Categories: self-selected areas of influence with verified campaign history behind each

- Campaign Record: every completed campaign with brand confirmation, dates, deliverables, and performance

- Earnings: total documented earnings — a proxy for market-validated worth

- Skills: tags auto-generated from campaign types completed

- Ratings: brand-submitted ratings per campaign, averaged over time

- Recruiters Interested: colleges and employers who have viewed or saved the profile

## 3.2 The Campaign Flow

| Step 1 | Brand submits campaign brief: product, messaging, deliverables, timeline, budget, target rep categories |
| --- | --- |
| Step 2 | Platform surfaces matching reps based on category, school, engagement history |
| Step 3 | Brand selects reps or platform auto-assigns based on fit score |
| Step 4 | Rep receives brief, accepts or declines within 48 hours |
| Step 5 | Rep completes deliverables: posts, events, word-of-mouth, reviews |
| Step 6 | Rep submits completion evidence: screenshots, links, notes |
| Step 7 | Brand confirms completion and submits rating |
| Step 8 | Payment released to rep automatically via Stripe Connect |
| Step 9 | Campaign data feeds anonymized into trend intelligence layer |

## 3.3 The LinkedIn Mechanic

The switching cost is the entire moat. A rep with a two-year verified profile cannot rebuild it on a competitor platform. Every campaign makes the profile more valuable. Every additional rep in a category makes the category signal stronger for brands. Every additional verified student makes the recruiter product more useful.

Three compounding network effects:

- Geographic density: 20 reps in one city is sellable. Thin national spread is not. Go deep first.

- Category clustering: 50 verified athletes is more valuable than 500 random teens. Clusters drive brand willingness to pay.

- Data flywheel: more campaigns → richer intelligence → higher brand willingness to pay → more campaign budget → more reps attracted → more campaigns.

## 3.4 The College Recruitment Mechanic

Colleges pay a subscription to search verified profiles. Reps opt in to recruiter visibility. This inverts the incentive: reps now want their profiles to be comprehensive and active because visibility to colleges is the primary non-financial reward. Every campaign they complete is simultaneously income and college application material.

# 4. Revenue Model

## 4.1 Stream One — Brand Campaign Fees

| Pricing | $500–$5,000 per campaign depending on rep count and category specificity |
| --- | --- |
| Platform take | 30–40% of campaign value. Remainder distributed to reps. |
| Minimum viable | 5 brands at $1,000/campaign average = $5,000 gross. Platform keeps $1,750–$2,000. |
| Scale target | 100 campaigns/month at $1,500 average = $150,000 gross. Platform keeps $52,500–$60,000/month. |

## 4.2 Stream Two — Intelligence Subscription

| Product | Quarterly trend intelligence reports by category, region, and school type |
| --- | --- |
| Pricing | $25,000–$75,000 per brand per year depending on data depth and exclusivity |
| Comparable | Morning Consult ($50K/year), Nielsen teen panels ($40K+/year) |
| Differentiation | Verified behavioral data from actual peer influence not surveys |
| Minimum viable | 3 brands at $25,000/year = $75,000 ARR from intelligence alone |

## 4.3 Stream Three — Recruiter Subscriptions

| Pricing | $2,400–$12,000/year per institution depending on search volume and contact credits |
| --- | --- |
| Comparable | Naviance ($5K–$25K/year per school), Handshake ($8K–$30K/year per institution |
| Differentiation | Verified real-world performance data not grades and test scores |
| Minimum viable | 10 colleges at $3,600/year = $36,000 ARR |

## 4.4 Combined Minimum Viable Revenue

| Month 1–3 | $0. Build rep network manually. No brand revenue yet. |
| --- | --- |
| Month 4–6 | First 3 local brand campaigns. $3,000–$5,000 gross. Prove the model. |
| Month 6–12 | 20 campaigns/month + first 2 recruiter subscriptions. $25,000–$35,000/month gross. |
| Year 2 | Intelligence subscription layer activates. Total ARR crosses $500,000. |
| Year 3 | 3 revenue streams at scale. Path to $2M–$5M ARR without institutional funding. |

# 5. MVP Feature Set

The MVP has three portals sharing one backend. Build in this exact sequence. Do not build features out of order. Each phase must be usable before the next begins.

## Phase 1 — Rep Portal (Build First)

Authentication:

- Email signup with age verification gate

- Under-16: parental consent email flow — parent receives confirmation link

- Profile creation wizard: name, school, graduation year, city, categories

Dashboard:

- Open campaigns available to apply to

- Active campaigns with brief, deliverables, deadline

- Submission interface: upload screenshots, links, written notes

- Earnings tracker: pending, confirmed, paid out

- Profile preview: exactly what a recruiter or brand sees

Profile builder:

- Category selection with proficiency self-rating

- Bio field

- Social handle linking (Instagram, TikTok) — display only, no API integration at MVP

- Recruiter visibility toggle: opt in/out of college and employer search

## Phase 2 — Brand Portal (Build Second)

Authentication:

- Business email signup with company name and EIN field

- Manual verification at MVP: admin reviews and approves brand accounts

Campaign creation:

- Brief builder: product name, campaign goal, messaging guidelines, prohibited content, deliverables required, timeline, budget

- Rep targeting: select categories, school types, cities

- Rep browsing: view anonymized rep profiles filtered by category and location

- Rep selection: invite specific reps or request platform match

Campaign management:

- Active campaign dashboard: which reps accepted, submitted, pending

- Submission review: view rep evidence, approve or request revision

- Completion confirmation: single click to confirm and trigger payment

- Rating submission: 1–5 stars with optional comment per rep

Billing:

- Stripe integration: pay per campaign at brief submission

- Invoicing and receipt generation

## Phase 3 — Recruiter Portal (Build Third)

Authentication:

- Institution email required (.edu preferred)

- Manual approval at MVP

Search and discovery:

- Filter by graduation year, city, category, minimum campaigns completed, minimum earnings

- Profile view: full verified profile for opted-in reps

- Save and list management: build prospect lists

- Contact: send direct message through platform (no email sharing at MVP)

Subscription:

- Stripe subscription billing: monthly or annual

- Contact credit system: each profile contact costs one credit, credits refresh monthly

## Phase 4 — Admin Portal (Internal Only)

- Rep account approval queue

- Brand account approval queue

- Campaign oversight: flag disputes, force resolve

- Payment management: manual release override

- Basic analytics: reps by city, campaigns by category, revenue by stream

# 6. Technical Architecture

## 6.1 Recommended Stack

| Frontend | Next.js 14 with App Router. Three separate portal apps or one app with role-based routing. |
| --- | --- |
| Backend | FastAPI (Python) or Node.js/Express. FastAPI preferred for data science extensibility when intelligence layer is built. |
| Database | PostgreSQL via Supabase. Auth, storage, and row-level security included. Dramatically reduces build time. |
| Auth | Supabase Auth with custom age-gate and parental consent flow. |
| Payments | Stripe for brand billing. Stripe Connect for rep payouts. |
| File storage | Supabase Storage for campaign submission uploads. |
| Email | Resend or Postmark for transactional email. |
| Hosting | Vercel for frontend. Railway or Render for backend API if not using Supabase edge functions. |
| Analytics | Posthog (open source, self-hostable) for product analytics. |

## 6.2 Core Data Models

### Users

- id, email, role (rep | brand | recruiter | admin)

- created_at, verified_at

- parent_email (nullable, required if age < 16)

- parent_verified_at (nullable)

### Rep Profiles

- user_id (FK)

- display_name, school_name, city, state, graduation_year

- bio, categories (array), social_handles (JSON)

- recruiter_visible (boolean, default false)

- total_campaigns_completed, total_earnings_cents, average_rating

- profile_completeness_score (computed)

### Brand Profiles

- user_id (FK)

- company_name, ein, website, verified (boolean)

- industry, target_categories (array)

### Campaigns

- id, brand_id (FK), title, status (draft | active | completed | cancelled)

- brief (text), prohibited_content (text), deliverables (text)

- target_categories (array), target_cities (array)

- budget_cents, platform_fee_cents, rep_pool_cents

- start_date, end_date

- max_reps, reps_accepted_count

- stripe_payment_intent_id

### Campaign Reps (join table)

- campaign_id (FK), rep_id (FK)

- status (invited | accepted | declined | submitted | confirmed | paid)

- payout_cents

- submission_text, submission_files (array of URLs)

- brand_rating (1–5), brand_rating_note

- submitted_at, confirmed_at, paid_at

- stripe_transfer_id

### Recruiter Profiles

- user_id (FK), institution_name, institution_type (college | employer)

- contact_credits_remaining, credits_reset_date

- stripe_subscription_id

### Recruiter Contacts (join table)

- recruiter_id (FK), rep_id (FK), messaged_at

- message_text, read_at

## 6.3 Key API Endpoints

Auth:

- POST /auth/signup — role-aware signup with age gate

- POST /auth/parent-verify/:token — parent consent confirmation

Reps:

- GET /reps/me — own profile

- PUT /reps/me — update profile

- GET /reps/campaigns/available — open campaigns matching rep categories

- POST /campaigns/:id/apply — apply to campaign

- POST /campaigns/:campaign_id/submit — submit completion evidence

Brands:

- POST /campaigns — create campaign brief

- GET /campaigns/:id/reps — view matched reps

- POST /campaigns/:id/invite/:rep_id — invite specific rep

- POST /campaigns/:campaign_id/reps/:rep_id/confirm — confirm completion and trigger payout

- POST /campaigns/:campaign_id/reps/:rep_id/rate — submit rating

Recruiters:

- GET /reps/search — filtered search of opted-in profiles

- GET /reps/:id — view full profile (costs one credit)

- POST /reps/:id/contact — send message (costs one credit)

Admin:

- GET /admin/queue/reps — pending rep approvals

- GET /admin/queue/brands — pending brand approvals

- POST /admin/approve/:type/:id — approve account

- GET /admin/campaigns — all campaigns with status

- GET /admin/revenue — revenue by stream and period

## 6.4 Stripe Integration Details

Brand payment flow:

- Brand creates campaign → Stripe PaymentIntent created for full campaign budget

- Payment captured at campaign activation not at brief creation

- Platform fee separated at capture using Stripe application_fee_amount

Rep payout flow:

- Stripe Connect — each rep onboards as a Connected Account at signup

- On brand confirmation → Stripe Transfer from platform account to rep Connected Account

- Payout_cents stored per Campaign Rep record

- Failed transfers trigger admin alert and manual review queue

Recruiter subscription flow:

- Stripe Subscriptions with monthly credit refresh webhook

- Credit deduction on profile view and contact — enforced server-side not client-side

# 7. Legal and Compliance Requirements

⚠ None of the following are optional. Each represents an existential risk if skipped.

| COPPA | Applies to under-13. Do not allow under-13 signup under any circumstances. Build hard age gate at signup. |
| --- | --- |
| State privacy laws | California CPPA and Age Appropriate Design Code treat under-18 as elevated protection. Illinois BIPA applies to behavioral data. Build for California compliance and you cover most states. |
| FTC disclosure | All sponsored content by reps must include #ad or #sponsored. Build this requirement into campaign brief acceptance and submission flow. Non-negotiable. |
| Parental consent | Required for under-16 at minimum. Build double-opt-in email flow: teen signs up, parent receives confirmation email with consent link. Profile not activated until parent confirms. |
| Stripe Connect | Reps under 18 may face restrictions on Stripe Connected Accounts depending on state. Research Stripe's minor policy before launch. May require parent as account holder. |
| Data minimization | Collect only what you need. No behavioral tracking beyond campaign completion data. No passive data collection. Each data field collected must have a documented purpose. |
| Privacy policy | Must be written specifically for minors. Plain language. Reviewed by a lawyer before launch. |
| Terms of service | Separate terms for reps, brands, and recruiters. Reviewed by a lawyer. |

# 8. Go-To-Market Sequence

The cold start problem kills every platform. The only solution is to solve one side manually before the other side exists. This is the exact sequence.

## Week 1–2: Build the Rep Side Manually

- Identify the 10 most socially connected teens you personally know or can reach

- Sign them up by hand. Fill their profiles with them in person.

- These are your founding reps. They are not users yet, they are co-founders of the network.

- Get commitment from each: they will complete at least two campaigns in the first 60 days

- Target: 10 reps in one city before approaching any brand

## Week 3–4: First Brand Conversations

- Target local businesses first. Not Nike. Not Red Bull.

- The gym everyone goes to. The new sneaker boutique. The smoothie place near the high school.

- Pitch is one sentence: "I have 10 verified student brand ambassadors at [school name] ready to promote you this month for $300."

- Three yeses from local brands funds the first rep payouts and proves the model

- First campaigns run manually: Google Form for brief, group chat for coordination, Venmo for payment

- Build the platform while the first campaigns run. Not before.

## Month 2–3: Expand the Rep Network

- Each founding rep recruits 3 friends. 10 reps becomes 30–40.

- Expand to second school in same city before touching a second city

- Category clustering starts here: deliberately recruit athletes, gamers, fashion-forward students separately

- First version of platform launches internally: rep portal and basic campaign management

## Month 3–6: First College Conversation

- Target admissions officers at local colleges first, not national brands

- Pitch: "We have 40 verified student profiles with documented real-world performance in [city]. Would your admissions team want early access?"

- Offer first 3 months free in exchange for feedback and a testimonial

- One college saying yes on record changes every subsequent brand conversation

## Month 6–12: Intelligence Layer Activates

- By month 6 you have enough campaign data to produce a first trend report

- Produce one report manually. Present it to 3 brands who ran campaigns.

- If they would pay for it, you have the intelligence product. Price and sell it.

- This is the moment the business model shifts from services to data.

# 9. Honest Risk Register

| Teen data regulation tightens | Design for maximum data minimization from day one. Anonymize and aggregate before storing. A privacy-first architecture is harder to attack even if laws change. |
| --- | --- |
| Rep churn at graduation | Graduation is also your distribution mechanism. Every rep who goes to college is a Teenure advocate on campus. Build an alumni rep tier for 18–22 year olds. |
| Brands run campaigns directly | They already do and it costs them more. Your value is curation, verification, and data. A brand running 500 individual student relationships cannot do what you do. |
| Competitor copies the model | Data and profiles are the moat, not the idea. A copycat starts with zero profiles. Your two-year head start on profile depth is not catchable quickly. |
| FTC enforcement on disclosure | Build disclosure into the platform at the brief acceptance step. Make it impossible to complete a campaign without the rep acknowledging disclosure requirements. Document everything. |
| School access restrictions | Never recruit on school property without permission. Work through students not administration. The rep recruits peers, you never go near the school directly. |

# 10. Prompt for AI Builder

Use this verbatim when handing this document to an AI coding assistant:

Build the MVP for Teenure, a three-sided verified achievement platform for high school students. There are three user types: Reps (teens who run brand campaigns and build verified profiles), Brands (businesses that pay to run campaigns through the rep network), and Recruiters (colleges and employers who pay to search verified rep profiles).

Use Next.js 14 with App Router for the frontend, FastAPI for the backend, PostgreSQL via Supabase for the database and auth, Stripe and Stripe Connect for payments and rep payouts, and Resend for transactional email. Build Phase 1 (Rep Portal) first and make it fully functional before starting Phase 2 (Brand Portal). Phase 3 (Recruiter Portal) comes after Phase 2 is complete. Build an internal Admin Portal as Phase 4. All data models, API endpoints, user flows, and business logic are specified in the accompanying Teenure MVP Game Plan document. Implement the parental consent email flow for reps under 16. Implement FTC disclosure acknowledgment in the campaign acceptance flow. Do not collect any data that is not explicitly listed in the data models. Build for Supabase row-level security from the start.

# 11. Milestones That Actually Matter

Ignore vanity metrics. These are the only milestones worth tracking.

| Milestone 1 | 10 reps with complete profiles in one city. Nothing before this matters. |
| --- | --- |
| Milestone 2 | First brand pays $300 or more for a campaign and confirms completion. |
| Milestone 3 | First college admissions officer looks at a Teenure profile and asks for more. |
| Milestone 4 | First brand pays for intelligence data independent of a campaign. |
| Milestone 5 | $10,000 in a single month across all revenue streams. |
| Milestone 6 | A rep who joined at 14 uses their Teenure profile in a college application. |

The first time a college admissions officer asks for a Teenure profile is when you have a business. Everything before that is infrastructure.